# Travel Globe — Codex Master Implementation Plan

## Product name

Travel Globe

### Tagline

Every journey deserves a beautiful replay.

# 1. Codex operating instructions

You are implementing a production-oriented cross-platform travel recording and replay system.

Do not attempt to complete the entire project in one pass.

Work in phases. At the end of every phase:

- Build the project.

- Run tests.

- Fix compiler errors.

- Report created and modified files.

- Report known limitations.

- Create a Git commit with a clear commit message.

- Do not begin the next phase until the current phase is functional.

Prefer simple, testable implementations over premature abstraction.

Do not silently replace required functionality with mock data unless the phase explicitly calls for a prototype.

Never store API keys in source code.

All user-generated data must remain usable without a network connection.

The system must not depend on Google Maps or Google Earth.

# 2. Product vision

Travel Globe records an entire journey from leaving home until returning home.

It combines:

- Flight recording

- Ground travel recording

- Travel plans

- Photos

- Places

- Timeline events

- Flight replay

- Full-trip replay

- Travel statistics

- Travel journal generation

- Historical trip browsing

- Time Machine replay

The core experience is a smooth 3D globe that can replay a trip as an animated journey.

The product consists of two major layers:

## Native Recorder

A thin native iOS application responsible for:

- GPS access

- Background location recording

- Airplane-mode recording

- Photo library access

- Notifications

- Background downloads

- Local database

- File import and export

- Device permissions

- Native-to-Web bridge

- Web-to-Native bridge

## Replay Engine

An offline HTML, JavaScript and WebGL application responsible for:

- 3D globe

- Aircraft and vehicle models

- Route rendering

- Camera animation

- Timeline

- Replay

- Fast-forward

- Geographic labels

- Day and night lighting

- Clouds and stars

- Flight-plan rendering

- Travel-plan rendering

- Trip summaries

- Time Machine

- Web deployment

The Replay Engine must remain independent from iOS so it can later run on:

- Safari

- Chrome

- Android WebView

- macOS

- Windows

- Linux

- GitHub Pages

- Netlify

- Static web hosting

# 3. Primary architectural decision

Use this architecture:

Travel Globe
│
├── Native Recorder
│   └── iOS Swift / SwiftUI
│
├── Replay Engine
│   └── Offline HTML + TypeScript + Three.js
│
├── Shared Data Contract
│   └── Versioned JSON schemas
│
├── Offline Geographic Data
│   ├── Countries
│   ├── Administrative regions
│   ├── Major cities
│   ├── Airports
│   ├── Natural landmarks
│   └── Famous attractions
│
└── Optional Services
    ├── Flight information
    ├── Travel-plan import
    ├── Weather enrichment
    ├── Online AI journal
    └── Cloud backup

The native layer must remain thin.

Business logic that can run in TypeScript should live in the Replay Engine or shared libraries.

Native code should primarily handle capabilities unavailable or unreliable in a normal browser.

# 4. Technology stack

## iOS

Use:

- Swift

- SwiftUI

- CoreLocation

- Photos / PhotoKit

- UserNotifications

- BackgroundTasks

- WebKit

- SQLite

- Codable

- FileManager

- XCTest

Recommended deployment target:

iOS 17 or newer

Avoid SwiftData as the only persistence layer because the Replay Engine and future platforms need portable data.

Use SQLite as the canonical local database.

A lightweight Swift repository layer may wrap SQLite.

## Replay Engine

Use:

- TypeScript

- Vite

- Three.js

- WebGL

- IndexedDB

- Web Workers

- Vitest

- Playwright

- JSON Schema

- Zod or equivalent runtime schema validation

Do not use React unless the UI complexity proves that React is necessary.

Prefer:

- Three.js for globe rendering

- Plain TypeScript modules

- Web Components or a lightweight UI layer

- CSS variables for theming

## Shared contracts

Use versioned JSON Schema files.

All exported journey files must declare a schema version.

Example:

{
  "schemaVersion": "1.0.0",
  "appVersion": "0.1.0"
}

# 5. Repository structure

Create a monorepo:

travel-globe/
├── README.md
├── LICENSE
├── docs/
│   ├── architecture.md
│   ├── data-model.md
│   ├── privacy.md
│   ├── offline-data.md
│   ├── ios-background-location.md
│   ├── replay-engine.md
│   └── codex-progress.md
│
├── contracts/
│   ├── journey.schema.json
│   ├── location-point.schema.json
│   ├── timeline-event.schema.json
│   ├── travel-plan.schema.json
│   ├── media-item.schema.json
│   ├── flight-segment.schema.json
│   └── geographic-feature.schema.json
│
├── shared/
│   ├── fixtures/
│   ├── sample-journeys/
│   └── geo-data/
│
├── replay-engine/
│   ├── package.json
│   ├── vite.config.ts
│   ├── public/
│   │   ├── textures/
│   │   ├── models/
│   │   ├── geo/
│   │   └── icons/
│   ├── src/
│   │   ├── app/
│   │   ├── bridge/
│   │   ├── camera/
│   │   ├── data/
│   │   ├── geo/
│   │   ├── globe/
│   │   ├── journal/
│   │   ├── labels/
│   │   ├── models/
│   │   ├── replay/
│   │   ├── route/
│   │   ├── storage/
│   │   ├── timeline/
│   │   ├── travel-plan/
│   │   ├── ui/
│   │   ├── workers/
│   │   └── main.ts
│   └── tests/
│
├── ios/
│   ├── TravelGlobe.xcodeproj
│   └── TravelGlobe/
│       ├── App/
│       ├── Bridge/
│       ├── Database/
│       ├── Location/
│       ├── Media/
│       ├── Notifications/
│       ├── Downloads/
│       ├── Export/
│       ├── Models/
│       ├── Repositories/
│       ├── Services/
│       ├── Views/
│       ├── Resources/
│       │   └── ReplayEngine/
│       └── Tests/
│
├── scripts/
│   ├── build-replay-engine.sh
│   ├── copy-replay-to-ios.sh
│   ├── validate-contracts.sh
│   ├── generate-sample-journey.ts
│   └── prepare-geo-data.ts
│
└── .github/
    └── workflows/
        ├── replay-engine.yml
        ├── schemas.yml
        └── ios.yml

# 6. Core product modes

Travel Globe has five primary modes.

## 6.1 Travel Plan mode

Before departure, users can create or import a trip plan.

The plan can include:

- Trip title

- Start and end dates

- Home location

- Flights

- Airports

- Hotels

- Restaurants

- Attractions

- Train routes

- Driving routes

- Walking routes

- Notes

- Reservations

- Planned visit times

- Priority

- Opening hours

- Booking references

- Attachments

The travel plan appears on the 3D globe before the trip begins.

Planned routes and locations must be visually different from actual recorded routes.

Suggested styling:

Planned route: dashed
Actual route: solid
Completed place: checked
Skipped place: muted
Unplanned visit: highlighted

## 6.2 Recorder mode

Recorder mode starts when the user begins a journey.

It must support:

- Manual start

- Manual stop

- Automatic trip detection

- Background location recording

- Airplane mode

- Screen locked

- App in background

- Native persistent storage

- Recovery after app termination

- Recovery after device restart where possible

The user can choose:

- Continuous journey

- Flight only

- Walking segment

- Driving segment

- Train segment

- Cruise segment

- Manual segment

## 6.3 Live Globe mode

Live Globe displays the current journey.

It includes:

- Current position

- Recorded route

- Planned route

- Current movement mode

- Speed

- Altitude

- Heading

- Distance

- Duration

- Nearby places

- Current administrative region

- Current country

- Nearby famous landmarks

- Camera-mode controls

- GPS status

- Recording status

## 6.4 Replay mode

Replay mode animates a saved segment or full journey.

It supports:

- Play

- Pause

- Timeline scrubbing

- Reverse scrubbing

- 1× playback

- 2× playback

- 5× playback

- 10× playback

- 20× playback

- 50× playback

- 100× playback

- Event jumping

- Day-by-day playback

- Segment playback

- Full-trip playback

- Automatic camera direction

- Manual camera control

## 6.5 Time Machine mode

Time Machine is a global historical viewer.

The user can:

- Browse trips by year

- Browse trips by country

- Browse trips by city

- Browse trips by transport mode

- Select multiple trips

- Replay all trips chronologically

- View lifetime routes on the globe

- Compare planned and actual travel

- View travel statistics

- Open photos and journal entries from any point

# 7. Functional requirements

## 7.1 GPS and location recording

Use CLLocationManager.

Record:

- Timestamp

- Latitude

- Longitude

- Ellipsoidal altitude

- Mean sea level altitude when available

- Horizontal accuracy

- Vertical accuracy

- Speed

- Speed accuracy

- Course

- Course accuracy

- Floor when available

- Source

- Battery status if allowed

- Recording state

Use SI units internally.

Distance: meters
Speed: meters per second
Altitude: meters
Angles: degrees
Time: UTC

### Required location modes

enum RecordingProfile {
    case flight
    case walking
    case driving
    case train
    case cruise
    case balanced
}

Each profile should control:

- Desired accuracy

- Distance filter

- Activity type

- Sampling persistence

- Filtering thresholds

- Battery policy

### Suggested initial profiles

#### Flight

desiredAccuracy: bestForNavigation
distanceFilter: 50–250 meters
activityType: otherNavigation
background updates: enabled
automatic pause: disabled

#### Walking

desiredAccuracy: best
distanceFilter: 5–15 meters
activityType: fitness

#### Driving

desiredAccuracy: bestForNavigation
distanceFilter: 10–30 meters
activityType: automotiveNavigation

#### Balanced

desiredAccuracy: hundred meters
distanceFilter: 50 meters

These values must be configurable and tested on real devices.

# 8. Background recording requirements

The iOS app must:

- Request When In Use permission first

- Upgrade to Always permission when required

- Enable background location capability

- Set allowsBackgroundLocationUpdates

- Configure pausesLocationUpdatesAutomatically

- Handle reduced-accuracy authorization

- Handle denied permission

- Handle location services disabled

- Detect low-power mode

- Display clear diagnostics before recording

- Save each accepted point immediately

- Avoid holding unsaved track points only in memory

The recorder must continue writing to SQLite while the HTML view is suspended.

The Replay Engine must not be considered the canonical recorder.

Correct flow:

CoreLocation
    ↓
Native validation
    ↓
SQLite transaction
    ↓
Optional live WebView update

When the screen is locked:

CoreLocation
    ↓
SQLite

When the WebView becomes active again:

SQLite query
    ↓
Missing points batch
    ↓
Replay Engine synchronization

# 9. Native and HTML bridge

Create a versioned bridge protocol.

## 9.1 Native-to-Web messages

Use a single JavaScript entry point:

window.TravelGlobeNative.receive(message)

Message shape:

interface NativeMessage {
  version: string;
  requestId?: string;
  type: string;
  payload: unknown;
}

Supported message types:

native.ready
location.update
location.batch
recording.state
journey.loaded
journey.updated
photos.batch
permission.state
download.progress
notification.event
settings.updated
error

Example:

{
  "version": "1.0",
  "type": "location.update",
  "payload": {
    "journeyId": "UUID",
    "segmentId": "UUID",
    "timestamp": "2026-07-10T02:30:00Z",
    "latitude": 35.3606,
    "longitude": 138.7274,
    "altitudeMeters": 10800,
    "speedMetersPerSecond": 248,
    "courseDegrees": 64,
    "horizontalAccuracyMeters": 25,
    "source": "gps"
  }
}

## 9.2 Web-to-Native messages

Use:

window.webkit.messageHandlers.travelGlobe.postMessage(message)

Supported commands:

app.ready
recording.start
recording.pause
recording.resume
recording.stop
journey.load
journey.save
journey.export
photos.request
photos.import
permissions.request
notification.schedule
offlinePack.download
offlinePack.delete
settings.get
settings.set
share.request
file.open
log

Every request requiring a response must include requestId.

Native returns:

{
  "version": "1.0",
  "requestId": "abc-123",
  "type": "response",
  "payload": {
    "success": true,
    "data": {}
  }
}

Do not use arbitrary evaluateJavaScript strings containing unescaped user data.

Serialize messages as JSON safely.

# 10. Shared journey data model

Use a versioned portable journey package.

## 10.1 Journey

interface Journey {
  schemaVersion: string;
  id: string;
  title: string;
  subtitle?: string;
  startTime: string;
  endTime?: string;
  homeLocation?: GeographicPoint;
  status: "planned" | "recording" | "completed" | "archived";
  plans: TravelPlan[];
  segments: JourneySegment[];
  events: TimelineEvent[];
  media: MediaItem[];
  journal: JournalEntry[];
  statistics?: JourneyStatistics;
  settings?: JourneyDisplaySettings;
  metadata: Record<string, unknown>;
}

## 10.2 Journey segment

type JourneySegmentType =
  | "flight"
  | "walking"
  | "driving"
  | "train"
  | "metro"
  | "bus"
  | "ferry"
  | "cruise"
  | "cycling"
  | "stationary"
  | "unknown";

interface JourneySegment {
  id: string;
  journeyId: string;
  type: JourneySegmentType;
  startTime: string;
  endTime?: string;
  origin?: PlaceReference;
  destination?: PlaceReference;
  plannedRoute?: Route;
  actualRoute: Route;
  events: string[];
  statistics?: SegmentStatistics;
  metadata: Record<string, unknown>;
}

## 10.3 Location point

interface LocationPoint {
  id: string;
  journeyId: string;
  segmentId?: string;
  timestamp: string;
  latitude: number;
  longitude: number;
  altitudeMeters?: number;
  speedMetersPerSecond?: number;
  courseDegrees?: number;
  horizontalAccuracyMeters?: number;
  verticalAccuracyMeters?: number;
  source: "gps" | "estimated" | "interpolated" | "imported";
}

## 10.4 Timeline event

interface TimelineEvent {
  id: string;
  journeyId: string;
  segmentId?: string;
  timestamp: string;
  endTime?: string;
  type: TimelineEventType;
  title: string;
  subtitle?: string;
  location?: GeographicPoint;
  placeId?: string;
  mediaIds: string[];
  importance: number;
  source: "manual" | "detected" | "plan" | "photo" | "imported";
  metadata: Record<string, unknown>;
}

Event types include:

journeyStarted
journeyEnded
departedHome
arrivedHome
flightTakeoff
flightTopOfClimb
flightCruise
flightTopOfDescent
flightLanding
countryEntered
regionEntered
cityEntered
placeVisited
hotelCheckIn
hotelCheckOut
restaurantVisit
photoMoment
transportChange
plannedActivity
unplannedActivity
gpsLost
gpsRecovered
userNote

# 11. SQLite data model

Create these tables:

journeys
journey_segments
location_points
timeline_events
travel_plans
planned_places
media_items
journal_entries
offline_packs
app_settings
sync_state

Use indexes on:

journey_id
segment_id
timestamp
latitude
longitude
event_type
place_id

For geographic POIs, use a separate SQLite database with R-tree indexes.

Never load an entire long journey into memory unless necessary.

Use paginated and range-based queries.

# 12. Offline 3D globe

The Replay Engine must operate without internet access.

Use a lightweight Earth model.

Required layers:

- Earth sphere

- Day texture

- Optional night-light texture

- Country borders

- Coastlines

- Major lakes

- Major rivers where visually useful

- Administrative regions

- Major cities

- Airports

- Major natural landmarks

- Famous attractions

- Route lines

- Labels

- Atmosphere

- Stars

- Clouds

- Day/night terminator

Do not include:

- Street-level roads

- Building footprints

- 3D buildings

- Detailed satellite tiles

- Turn-by-turn map data

Target asset budget:

Core globe assets: 50–150 MB
Geographic vectors: 20–150 MB
POI database: 20–300 MB
3D models and icons: 5–30 MB
Replay Engine bundle: below 20 MB where practical

The first production target should remain below approximately 500 MB total.

# 13. Geographic labels

The globe must show meaningful labels under and around the current route.

Supported label categories:

- Country

- State

- Province

- Prefecture

- County

- Region

- Major city

- Airport

- Island

- Ocean

- Sea

- Bay

- Lake

- River

- Mountain

- Volcano

- National park

- UNESCO site

- Major attraction

- Famous monument

Every geographic feature should include:

interface GeographicFeature {
  id: string;
  name: string;
  localizedNames?: Record<string, string>;
  type: string;
  latitude: number;
  longitude: number;
  minZoomRank: number;
  importance: number;
  population?: number;
  countryCode?: string;
  admin1?: string;
  metadata?: Record<string, unknown>;
}

## Label ranking

Consider:

- Distance from current location

- Distance from route

- Importance

- Population

- Feature category

- Camera distance

- Current altitude

- Screen-space collision

- User language

- Whether the place is in the travel plan

- Whether the user has visited it before

Avoid label clutter.

Use screen-space collision detection.

Show only the most relevant labels.

# 14. “Below me” and window-side features

During a flight, calculate:

- Position directly below aircraft

- Current country

- Current administrative region

- Closest major city

- Closest famous landmark

- Closest mountain

- Closest coast

- Closest body of water

Display:

Below you
Shizuoka Prefecture, Japan

Nearby
Mount Fuji — 72 km
Nagoya — 96 km
Tokyo — 180 km

## Left and right window guidance

Given:

- Aircraft heading

- Aircraft position

- Landmark bearing

- Landmark distance

Determine whether the landmark is:

- Left front

- Left side

- Left rear

- Right front

- Right side

- Right rear

Example:

Mount Fuji
Left-front window
Distance: 91 km
Relative bearing: 28°

Implement geodesic bearing calculations in a shared TypeScript utility with tests.

# 15. Flight Replay

Flight Replay must support:

- Planned route

- Actual route

- Estimated route during GPS gaps

- Aircraft model

- Altitude-aware track

- Speed-aware animation

- Flight-event detection

- Automatic camera modes

- Manual camera modes

- Flight HUD

- Timeline markers

- Landmark callouts

## Camera modes

Implement:

Global
Follow
Top-down
Orbit
Wing
Window-left
Window-right
Route-overview
Destination
Free
Cinematic

## Flight HUD

Display:

- Flight number

- Departure and arrival

- Current altitude

- Ground speed

- Heading

- Distance flown

- Remaining distance

- Elapsed time

- Estimated remaining time

- Current region

- Nearby landmark

- GPS status

# 16. Travel Timeline

The Travel Timeline combines all journey data.

Timeline sources:

- GPS

- Travel plan

- Photos

- Flight events

- Transport changes

- Visited places

- Manual notes

- Hotel events

- Restaurant visits

- Notifications

- Imported reservations

Example:

08:10 Left home
09:05 Arrived at airport
10:22 Flight takeoff
12:35 Flight landing
13:20 Train to city
14:05 Hotel check-in
15:30 Visited temple
18:10 Dinner
21:00 Returned to hotel

The timeline must support:

- Day grouping

- Segment grouping

- Filtering

- Search

- Photo thumbnails

- Map jumping

- Replay jumping

- Manual editing

- Event merging

- Event deletion

- Event importance

# 17. Automatic journey recording

The system should eventually support recording from home to home.

Use a state machine.

Idle
↓
PossibleJourney
↓
JourneyRecording
↓
TemporarilyStationary
↓
JourneyCompleted

Potential signals:

- Significant location change

- Distance from home

- Sustained movement

- Airport proximity

- Flight-speed detection

- Transport-mode classification

- Long stationary period

- Return to home geofence

- User confirmation

Do not enable fully automatic recording in the initial MVP.

Implement it after manual recording is stable.

Automatic detection must never silently consume large battery without clear user settings.

# 18. Travel-plan mode

Users must be able to create plans manually.

Required fields:

Trip name
Dates
Origin
Destination
Flights
Hotels
Places
Restaurants
Transport
Notes
Reservation details
Priority
Planned time
Duration
Location
Attachments

The app should support importing structured files later.

Potential future imports:

- JSON

- CSV

- Calendar events

- Email reservations

- Google Maps saved places

- Apple Maps links

- KML

- GPX

The first implementation should support:

- Manual plan creation

- JSON import

- JSON export

# 19. Photo integration

Use PhotoKit.

The app must request explicit photo permission.

For authorized photos, read:

- Creation time

- Location

- Pixel dimensions

- Media type

- Duration for videos

- Local identifier

- Favorite status where available

Do not copy every original image into the journey database.

Store references and generated thumbnails.

For exported portable journey packages:

- Offer metadata-only export

- Offer thumbnail export

- Offer full-media export

Match photos to the timeline using:

- Timestamp

- GPS location

- Nearby journey segment

- Nearby known place

A photo should be able to appear as a 3D globe marker during replay.

# 20. AI Travel Journal

AI Travel Journal must have two modes.

## Offline deterministic journal

This mode must always work offline.

Generate a journal using:

- Timeline events

- Places visited

- Distances

- Photos

- Transport segments

- Flight statistics

- Time spent

- Planned-versus-actual comparison

Use templates and rules.

Example:

Today you traveled from Taipei to Tokyo.

You left home at 07:45 and arrived at the airport at 08:52.
Your flight departed at 10:21 and landed at 14:08 local time.
After arriving, you traveled to Asakusa and visited Sensō-ji.
You walked 12.4 km and took 86 photos.

## AI-enhanced journal

Design an adapter interface:

interface JournalGenerator {
  generate(input: JournalInput): Promise<JournalOutput>;
}

Implement adapters later for:

- On-device model

- Apple-provided model when available

- OpenAI-compatible endpoint

- User-configured local model

- Template generator

The template generator is mandatory.

External AI must be optional.

Private journey data must not be sent to any server without explicit consent.

# 21. Time Machine

Time Machine must display all historical journeys on one globe.

Features:

- Year selector

- Country selector

- City selector

- Transport selector

- Journey search

- Route aggregation

- Lifetime distance

- Total flights

- Countries visited

- Cities visited

- Distance by transport mode

- Most visited cities

- First and most recent visit

- Photo count

- Travel days

Replay modes:

Single journey
Single year
Selected journeys
All journeys chronologically
Country history
City history

Optimize large datasets using:

- Route simplification

- Level-of-detail

- Progressive loading

- Web Workers

- IndexedDB caching

# 22. Replay Engine

The Replay Engine must be deterministic.

Given the same journey file and replay time, it should render the same position and timeline state.

## Processing pipeline

Raw location points
↓
Validation
↓
Outlier filtering
↓
Segmentation
↓
Smoothing
↓
Interpolation
↓
Event enrichment
↓
Replay frames

Never overwrite raw data.

Store:

- Raw route

- Processed route

- Derived replay route

## Interpolation

Use geodesic interpolation.

Avoid simple latitude/longitude linear interpolation for long flight segments.

For short ground segments, local interpolation is acceptable.

## Smoothing

Use different filters per transport mode.

Do not apply walking filters to flights.

Suggested interfaces:

interface TrackProcessor {
  process(points: LocationPoint[], profile: ProcessingProfile): ProcessedTrack;
}

# 23. GPS loss and estimated movement

GPS loss must not freeze the visual experience.

Implement dead reckoning for display only.

Use:

- Last known position

- Last known speed

- Last known heading

- Time since last fix

- Planned route where available

- Segment type

Estimated points must be visibly distinguishable in diagnostics.

When GPS returns:

- Preserve raw fix

- Smooth the visual transition

- Avoid sudden teleportation

- Reconcile estimated and actual tracks

Do not present estimated points as real GPS measurements.

# 24. Offline downloads

Native iOS handles offline-pack downloads.

Offline packs can include:

- Country data

- Administrative regions

- Cities

- Airports

- Landmarks

- Language labels

- Planned-route data

- Optional textures

- Optional trip-specific POIs

Pack metadata:

interface OfflinePack {
  id: string;
  name: string;
  version: string;
  regionCodes: string[];
  sizeBytes: number;
  installedAt?: string;
  updatedAt?: string;
  checksum: string;
}

Required actions:

- List packs

- Download pack

- Pause download

- Resume download

- Verify checksum

- Delete pack

- Show storage usage

Core global data should ship with the app.

Regional packs may improve label coverage but must not be mandatory for basic use.

# 25. Notifications

Use native notifications for:

- Recording started

- Recording stopped

- GPS lost

- GPS recovered

- Low battery warning

- Storage warning

- Approaching planned destination

- Approaching major landmark

- Flight descent detected

- Travel-plan reminder

- Offline pack ready

Notification logic must be configurable.

Avoid excessive notifications.

Landmark notifications should be rate-limited.

# 26. Export and portable replay

A completed journey must export as a .travelglobe package.

Use ZIP format internally.

Example:

Tokyo-2026.travelglobe
├── manifest.json
├── journey.json
├── routes/
│   ├── raw.json
│   └── processed.json
├── media/
│   ├── thumbnails/
│   └── originals/
├── journal/
│   └── journal.json
└── geo/
    └── journey-pois.json

Support additional exports:

- JSON

- GPX

- KML

- GeoJSON

- CSV summary

- Static HTML replay package

## Static web replay

Generate a replay package that can be hosted on a static website.

It must contain:

index.html
assets/
journey.json

Do not include private exact home coordinates by default.

Provide privacy options:

- Hide home

- Blur first and last N kilometers

- Remove timestamps

- Remove photos

- Remove hotel data

- Remove exact route

- Share summary only

# 27. Standalone web viewer

The Replay Engine must also build as a standalone static web viewer.

Features:

- Open local .travelglobe file

- Open journey JSON

- Display globe

- Replay timeline

- View photos

- View trip summary

- No recording capability

- No native dependencies

The same Replay Engine source must power:

- iOS WKWebView

- Local development

- Static deployed website

Use environment adapters:

interface RuntimeAdapter {
  loadJourney(): Promise<Journey>;
  saveJourney(journey: Journey): Promise<void>;
  requestPhotos(): Promise<MediaItem[]>;
  exportJourney(): Promise<void>;
  getLocationCapability(): LocationCapability;
}

Implement:

- NativeRuntimeAdapter

- BrowserRuntimeAdapter

# 28. Performance targets

## Replay Engine

Target:

60 FPS on modern iPhones during normal globe use
30 FPS minimum during complex replay
Initial globe load below 3 seconds from local assets
Timeline scrub response below 100 ms
Camera-mode switch below 300 ms

## Location recording

Target:

No accepted GPS point lost after persistence
Database writes performed incrementally
No dependency on WebView availability

## Long journey

The system must support:

14-day journey
100,000+ location points
5,000+ photos
Hundreds of timeline events
Multiple flights
Multiple transport modes

Use downsampling and level-of-detail for display.

# 29. Security and privacy

Travel data is highly sensitive.

Requirements:

- Local-first storage

- No account required

- No mandatory cloud service

- No silent uploads

- Explicit permission prompts

- Clear location recording indicator

- Export privacy controls

- Optional database encryption in a later phase

- API keys stored in Keychain

- Logs must not print exact private coordinates in production

- Remove sensitive metadata from shared packages by default

# 30. Testing strategy

## Unit tests

Test:

- Geodesic distance

- Bearing

- Relative window direction

- Track filtering

- Track smoothing

- Segment detection

- Event detection

- JSON schema validation

- Timeline sorting

- Planned-versus-actual matching

- Statistics

- Journal templates

- Privacy redaction

## Integration tests

Test:

- Native bridge

- Location batch synchronization

- Journey load

- Journey save

- Replay state restoration

- Export package

- Import package

- Offline operation

## UI tests

Test:

- Start recording

- Stop recording

- Permission denial

- Background return

- Timeline scrub

- Camera selection

- Open exported journey

- Photo timeline

## Fixture data

Create sample fixtures:

Taipei → Tokyo flight
Tokyo five-day trip
Walking-only city tour
GPS-loss flight
Long-haul 12-hour flight
14-day mixed-mode journey

# 31. Development phases

## Phase 0 — Repository and contracts

Deliver:

- Monorepo

- README

- Architecture document

- JSON schemas

- Sample journey

- Validation scripts

- CI for TypeScript and schemas

Acceptance:

- Sample journey passes schema validation.

- Replay Engine development server starts.

- iOS project builds with placeholder view.

## Phase 1 — Standalone Replay Engine prototype

Deliver:

- Three.js globe

- Earth texture

- Atmosphere

- Stars

- Country borders

- Route line

- Aircraft marker

- Basic HUD

- Load sample journey JSON

- Play and pause

- Timeline scrub

- 1×, 5×, 20× and 100× speeds

- Global and follow camera modes

Acceptance:

- Sample flight replays smoothly in desktop browser.

- Works with network disabled after build.

- No iOS integration yet.

## Phase 2 — iOS shell and WebView

Deliver:

- SwiftUI app

- WKWebView loading bundled Replay Engine

- Native and Web bridge

- Browser and native runtime adapters

- Debug bridge console

- Replay Engine asset build script

Acceptance:

- Same sample journey works in browser and iOS.

- iOS can send a simulated location point to JavaScript.

- JavaScript can request a native action and receive a response.

## Phase 3 — Native GPS Recorder

Deliver:

- CoreLocation service

- Permission flow

- Recording profiles

- Start, pause, resume and stop

- SQLite persistence

- Journey repository

- Segment repository

- Location-point repository

- Recording diagnostics

- Background location configuration

Acceptance:

- Real-device foreground GPS recording works.

- Screen lock does not lose accepted recorded points.

- Reopening the app restores the journey.

- WebView catches up with points recorded while suspended.

## Phase 4 — Flight Replay MVP

Deliver:

- Flight segment type

- Aircraft 3D model

- Altitude-aware route

- Flight HUD

- Planned and actual routes

- Great-circle fallback route

- Flight event detection

- GPS-loss visualization

- Flight camera modes

Acceptance:

- Imported or recorded flight can be replayed.

- Timeline contains takeoff, cruise, descent and landing where detectable.

- GPS gaps do not crash or freeze replay.

## Phase 5 — Offline geographic labels

Deliver:

- Core global geographic database

- SQLite R-tree search

- Countries

- Administrative regions

- Major cities

- Airports

- Major landmarks

- Globe labels

- Label collision management

- “Below me” panel

- Left/right window calculation

Acceptance:

- Flight replay shows relevant places without internet.

- Labels remain readable.

- “Below me” updates as the aircraft moves.

## Phase 6 — Travel Timeline

Deliver:

- Multi-segment journeys

- Ground transport modes

- Day-grouped timeline

- Segment detection foundation

- Manual event editing

- Timeline-to-globe navigation

- Globe-to-timeline selection

Acceptance:

- Mixed flight, train and walking journey can be displayed.

- Selecting an event moves the globe and replay time.

- Scrubbing replay updates the timeline selection.

## Phase 7 — Travel Plan mode

Deliver:

- Trip-plan editor

- Planned places

- Planned transport segments

- Hotels

- Restaurants

- Notes

- JSON import/export

- Planned-versus-actual visualization

- Completion status

Acceptance:

- User can create a trip before traveling.

- Planned places appear on the globe.

- Actual visits can mark planned places completed.

## Phase 8 — Photo integration

Deliver:

- PhotoKit permissions

- Photo metadata import

- Thumbnail generation

- Timestamp and location matching

- Timeline photo events

- Globe photo markers

- Photo viewer

- Export options

Acceptance:

- Photos from the journey period appear in the correct day.

- Photos with GPS appear near the correct route position.

- Export can exclude or include photos.

## Phase 9 — Offline Travel Journal

Deliver:

- Journey statistics

- Day summaries

- Template journal generator

- Planned-versus-actual summary

- Journal editing

- Markdown export

Acceptance:

- Journal generation works in airplane mode.

- No external API is required.

- Generated journal references actual journey data.

## Phase 10 — Time Machine

Deliver:

- Journey library

- Year and country filtering

- Lifetime globe

- Multi-journey rendering

- Lifetime statistics

- Chronological replay

- Level-of-detail optimization

Acceptance:

- At least 100 sample journeys can be browsed smoothly.

- Time Machine can replay selected journeys chronologically.

## Phase 11 — Automatic home-to-home recording

Deliver:

- Journey-detection state machine

- Home geofence

- Movement detection

- Transport-mode heuristics

- User confirmation flow

- Battery controls

- False-positive handling

Acceptance:

- System can propose the start and end of a journey.

- User can correct incorrect detection.

- Automatic recording can be disabled completely.

## Phase 12 — Downloads, notifications and web sharing

Deliver:

- Offline-pack manager

- Background download

- Notifications

- Static web replay export

- Privacy redaction

- Netlify/GitHub Pages-compatible build

Acceptance:

- Exported replay opens on a static web host.

- Shared journey can hide home and private data.

- Offline packs can be installed and removed.

# 32. Initial MVP definition

The first usable MVP consists of Phases 0 through 5.

The MVP must allow the user to:

- Open Travel Globe on iPhone.

- Start flight recording.

- Lock the screen.

- Continue recording in airplane mode.

- Reopen the app.

- View the current aircraft position.

- See speed, altitude and heading.

- See the actual route.

- Stop and save the flight.

- Replay the flight.

- Change replay speed.

- Change camera mode.

- See countries, regions, major cities and landmarks.

- See what location is below the aircraft.

- Export the journey.

- Open the same journey in a standalone browser viewer.

Do not begin the full Travel Timeline and AI Journal implementation before the Flight Replay MVP is stable.

# 33. UI navigation

Suggested navigation:

Home
├── Start Journey
├── Current Journey
├── Travel Plans
├── Journey Library
├── Time Machine
└── Settings

## Current Journey

Globe
Timeline
Plan
Photos
Journal
Summary

## Globe controls

Locate
Camera
Layers
Labels
Record
Replay
Speed
Timeline

# 34. Visual direction

The visual identity should feel like:

- Modern aircraft moving map

- Travel documentary

- Cinematic globe

- Clean aviation HUD

- Calm, premium interface

Avoid:

- Street-map clutter

- Excessive controls

- Game-like visuals

- Overloaded labels

- Bright random colors

Provide:

- Light theme

- Dark theme

- Night-flight theme

- Aviation theme

# 35. Important implementation constraints

- Do not make the WebView responsible for background recording.

- Do not make network access mandatory for replay.

- Do not store the only copy of user data in IndexedDB.

- Do not overwrite raw GPS points.

- Do not use Google Maps.

- Do not use street-level tiles.

- Do not put API keys in JavaScript.

- Do not send location data to external services without explicit consent.

- Do not build every feature in one huge SwiftUI view.

- Do not tightly couple Three.js rendering to native bridge code.

- Do not make AI generation mandatory.

- Do not claim GPS-estimated positions are measured positions.

- Do not block UI while processing long tracks.

- Do not render every raw point at every zoom level.

- Do not begin automatic recording before manual recording is reliable.

# 36. First Codex task

Begin with Phase 0 and Phase 1 only.

Create:

- Repository structure

- Documentation skeleton

- Shared JSON schemas

- One realistic Taipei-to-Tokyo sample flight

- Vite TypeScript Replay Engine

- Three.js globe

- Offline Earth texture placeholder

- Country-border placeholder layer

- Aircraft marker

- Flight route

- Playback engine

- Timeline scrubber

- Playback speed selector

- Global camera

- Follow camera

- Basic flight HUD

- Unit tests for distance, bearing and interpolation

- Build instructions

Do not implement CoreLocation yet.

At the end:

- Run the TypeScript build.

- Run unit tests.

- Produce a static build.

- Verify it runs with networking disabled.

- Update docs/codex-progress.md.

- Commit with:

feat: create offline Travel Globe replay engine prototype

# 37. Completion definition

Travel Globe is complete when the system provides this end-to-end experience:

Plan a journey
↓
Leave home
↓
Automatically or manually begin recording
↓
Record ground travel
↓
Record flight in airplane mode with screen locked
↓
Show live 3D globe and nearby places
↓
Record destination travel
↓
Import journey photos
↓
Return home
↓
Generate timeline and journal
↓
Replay the complete journey
↓
Browse it later in Time Machine
↓
Export a private or shareable web replay

The final product should make every trip feel like a replayable travel documentary.

Travel Globe — Every journey deserves a beautiful replay.